# ✅ React Project Plan (From Scratch)

### Goal: Build a professional company website for an Architecture / Engineering service company.

# 🏗️ 1. Project Setup

### Tools & Tech

- React (Vite or Create React App)

- React Router (page navigation)

- Material UI / Tailwind CSS for UI

- Axios (API calls if needed)

- Formik + Yup (contact form validation)

- Swiper.js (image sliders)

- Framer Motion (animations)

### Folder Structure

project/

├─ src/

│   ├─ assets/

│   ├─ components/

│   ├─ pages/

│   ├─ hooks/

│   ├─ utils/

│   ├─ styles/

│   ├─ App.js

│   └─ main.js

# 🖥️ 2. Website Pages to Build

### 1. Home Page

- Hero banner (building architecture image)

- Company highlights

- Services overview

- Project gallery preview

- Testimonials slider

- CTA (Contact Us)

### 2. About Us

- Company vision & mission

- Founder message

- Team section (optional)

### 3. Services Page

Since your company is into Building + Engineering + AutoCAD + Rebar Detailing, include:

- Rebar Detailing (AutoCAD, SolidWorks)

- Structural Engineering

- 3D Modeling

- Building Planning

- BIM Services

- Construction Drawing

Each with:

- Icon or image

- Small description

- PDF/portfolio link (optional)

### 4. Projects / Portfolio

- Grid layout

- Filter: Residential / Commercial / Industrial

- Project detail page (images + description)

### 5. Contact Page

- Form (name, email, mobile, service type, message)

- Google Maps integration

- Company address

### 6. Careers Page (optional)

- Open positions

- Resume upload

# 🎨 3. UI/UX Design Plan

### Theme Colors

- Primary: Blue (#0055ff or similar)

- Secondary: White / Light Grey

- Accent: Dark Blue / Black

### Design Style

- Clean corporate look

- Big full-width banners

- Modern fonts (Poppins, Inter)

- Smooth animations

### Components to Use

- Navbar (sticky)

- Footer with quick links

- Service cards

- Image sliders

- Animated counters (Years experience, projects completed)

- Modal for quick inquiry

# 📦 4. Development Steps (Sprint Plan)

### Week 1 – Basic Setup

- Initialize project

- Install packages

- Create folder structure

- Build Navbar + Footer

### Week 2 – Core Pages

- Home page full UI

- About page

- Services page

### Week 3 – Portfolio + Contact

- Project gallery

- Project details page

- Integrate contact form

### Week 4 – Animations + Deployment

- Add transitions

- Optimize images

- Deploy on:

  - Vercel / Netlify

  - Connect custom domain